Sprint Report 4

What does the Sprint Report contain:

* Contains the dates of the sprint (when it started, when it ended)
  + 8.1.2024 - 19.12.2023
* Overview of the team and their planned capacity
  + We all worked closely together to fine-adjust the game, fix bugs, and deploy a CI pipeline. Iancu Ivasciuc was in charge of implementing the register/login feature and identity.
* List of backlog items planned to be developed in the current Sprint
  + List of User Stories that are (at least partially) addressed in this Sprint, their Acceptance Criteria.
    - As a competitive player, I want to log in so I can keep track of my ELO.
      * Acceptance Criteria: User can log in and has a profile with a decreasing or increasing ELO.
  + Indicate items that were added after the Sprint start
    - Login/Register feature
    - Move indicators
  + Indicate items that were removed before the Sprint end
    - A considerable amount of bugs in the interaction between server-side and game logic
* Status of planned items and their status
  + Marking the done items
    - Marking which Acceptance Criteria were fulfilled by the issues solved in this Sprint
      * Acceptance Criteria: User can log in and has a profile with a decreasing or increasing ELO.: Partially fulfilled: User can now log in, but doesn’t have a profile yet.
  + Marking the unsolved items, and what are you going to do with them (push to future sprint, eliminate from project, etc.)
    - Unsolved items: User profile -> we have to remove it unfortunately for now, but will be the first priority in the event game development continues
* Sprint Review (This can be an audio recording of your team’s discussion)
  + The game is now fine adjusted and ready to proceed to beta version publication! We are proud of our work and can’t wait to see the general public’s opinion
* Sprint Retrospective (This can be an audio recording of your team’s discussion)
  + There are many things we could’ve done better
  + We will need to implement user profile in the future
  + Also an ELO system
  + A friends lists, which you’ll be able to challenge
  + Spectate games
  + Also an AI for computer practice